MATHMAG BUILDERS LIMITED

MANAGEMENT SYSTEM

# Master System Architecture & Governance

Seven core modules • One operational platform • One authority model

Plan better, build better.

Document ID: MBMS-ARCH-00
Version 3.0 • 25 October 2026
Status: Business requirements harmonized • Developer implementation not yet performed

# 00. Executive decision and controlled-document precedence

The Mathmag Builders Management System (MBMS) contains seven CORE MODULES. Modules 1-6 are the client/project delivery lifecycle. Module 7 - Central Administration - is cross-cutting and operates continuously across them. Client, employee, subcontractor, supplier and management dashboards are role-specific portals within this single platform, not extra business modules.

This V3 document and the corresponding module V3 addenda are the newest governance/integration layer. They preserve previously approved module requirements except where an older generic or inconsistent statement must be interpreted using the later owner vs GM, delegated approval, independent review, statutory/safety and audit policies. Legal compliance and monetary delegation limits need verification and configuration; no software implementation is claimed.

| Document | Priority and purpose |
| --- | --- |
| Signed contracts and law | Mandatory applicable legislation and actual contract obligations are binding; developer must not infer nonwaivable waivers. |
| Specific later user-confirmed rules | Higher priority than older illustrative drafting assumptions, especially safeguards and escalation. |
| Module 7 and this V3 architecture | Company-wide governance, HR, compliance, finance, identity, audit and permission rules. |
| Module 1-6 V3 addenda | Controlling business-rule interpretation of the attached preserved original module text. |
| Preserved source module pages | Authoritative detailed workflow where no conflict with newer rules. |
| Developer design proposals | Implementation suggestions only, subject to review, tests and approval. |

# 01. Seven-module business architecture

| Module | Purpose | Entry / exit |
| --- | --- | --- |
| 01 • Site Visit | Client intake after agreed visit date; mobile site survey and report. | Agreed booking -> reviewed published site brief. |
| 02 • Planning | 2D approval -> 3D -> Structural -> Mechanical/Plumbing -> Electrical -> QS. | Versioned approved technical package and budget. |
| 03 • Client Acceptance | Management-published technical/budget proposal; exact-version acceptance; verified finance gate. | Authorized release to Module 4 or contracted permitted route. |
| 04 • Approvals | Controlled printing, professional certification and statutory authority tracking. | Conditional planning completion; mandatory construction requirements separately cleared. |
| 05 • Contracts | Service selection, negotiation, final agreement, execution, project appointment. | Construction planning-only activated if signed; physical work still gated. |
| 06 • Construction | Procurement, workers, sites, costs, safety, handover, warranty. | Formal project closeout after all distinct obligations. |
| 07 • Administration | HR, Accounts/Finance, Procurement administration, Compliance, QA, independent audit, corporate IT. | Continuous, company-wide; no sequential project gate. |

Service pathways are progressive and conditional. Not every client buys construction: planning-only, printing-only, approval-only, technical inspection/supervision, labour-only and full-build engagements receive only relevant permitted scope. No system rule should force all modules as identical paid steps.

# 02. Organization and authority

| Layer | Authority and restriction |
| --- | --- |
| Business Owner | Company ownership and strategic decisions; approved GM appointment/authority mandate, governance oversight, major reserved transactions, external audit/independent cases; not daily site/HR/procurement approval. |
| General Manager (GM) | Company-wide operational authority; sets/delegates functional matrices, settles GM-level escalations, controls company operating policy, monitors performance and risk. |
| Department Head | Technical, contract, HR, finance, procurement, compliance or QA delegated action within project/category/value/risk permissions. |
| Project Manager (PM) | Execution and site oversight for assigned project; requests resources, verifies progress, recommends major decisions; has only specifically delegated monetary authority. |
| Site Supervisor / Storekeeper / Worker | Executes distinct worker duties; originals never suppressed; cannot certify own independent approval. |
| Independent Auditor | Protected access to immutable records and protected complaint channel; appointments/removal and GM-related case routing must be insulated from conflicted management. |
| Qualified professionals | Independent scope-limited certified technical opinions/signatures under their validated professional eligibility. |
| Clients and suppliers | Limited own record access; acceptance and supplier banking verified independently; no cross-project information leakage. |

## 02.1 Delegation and approval interpretation

Every power has authority_category, role/person grant, project scope, value threshold, risk category, effective dates, evidence requirement and substitution/escalation route.

“Management” in existing Module 1-6 documents means a valid delegated manager for ordinary decisions and the GM for above-limit or expressly reserved operational approvals; it never implicitly means owner approval.

The owner sees protected strategic/audit risk summaries but remains outside routine finance, supplier, attendance, project deadlines and contract-related operational queues unless the matter is expressly owner-reserved.

Mandatory technical, client, legal, HR and finance review steps are not optional just because a GM has spending authority.

PM responsibility to coordinate is distinct from authority to contract, sign, make payment, change material ownership, certify a structural drawing or approve an independent investigation.

GM absence: HR activates a time-limited preapproved acting deputy according to standing approved succession; if no deputy is available, preapproved emergency management committee operates via limited quorum and recorded votes, never exercising owner-reserved powers.

## 02.2 Cross-functional decision checkpoints

| Case | Originator | Independent verification | Final authorization |
| --- | --- | --- | --- |
| Site cost/visit | Desk/site lead | Accounts amount and project; supervisor activity | Assigned delegated manager/GM on escalation |
| Design professional signoff | Authorized designer | Department technical lead/required professional | Qualified signatory; not finance/owner substitution |
| Proposal release | Lead QS | QS costing + Contracts where necessary + Accounts gate | Eligible delegated manager/GM |
| Permit application/fee | Approvals Officer | Professional + Compliance applicability; Accounts payments | Authorized manager for spend/publication |
| Binding client contract | Contracts Officer | Contracts/QS/Accounts/professional scope checks | Authorized company signatory per actual mandate |
| Material PO | PM / site requisitioner | Procurement quotes + QS value + Accounts funding + technical review | Delegated purchasing approver/GM |
| Supplier payment | Accounts payable preparation | PO, accepted GRN, invoice; verified payment destination | Independent payment authorizer; separate payer/reconciler |
| Payroll | HR/PM verified input | Accounts calculation and statutory checks | Delegated management approval; Accounts payout |
| Critical safety return-to-service | Operator/worker original report | Qualified independent technical/safety assessment | Competent documented release and extra GM/PM release as policy requires |
| Final handover | PM | Qualified technical, QS final account, Accounts and Contracts | Delegated management formal release; separate client acceptance |

# 03. Roles, portals and access model

Use role-based access PLUS project assignment, relationship type, document classification, service entitlements and record ownership. One person may hold multiple approved roles but the backend must block self-approval on conflicted transactions.

| Portal | Must display | Must NOT display by default |
| --- | --- | --- |
| Owner | Company KPIs, material exposure, GM reports, strategic exceptions, independent audit escalations. | Routine employee payroll details, all unfiltered client files and day-to-day approval chores. |
| GM | Operational summary, consolidated department queues, exceptions, critical site/finance/compliance and staffing risks. | Restricted whistleblower identity on conflicted case without authorization. |
| Department Head | Owned cases, assigned work, due dates, professional checks, permitted document revisions. | Unrelated employee grievances, unassigned client data, other confidential suppliers. |
| PM | Assigned project worker originals, site verification, procurement, schedule, QA and cost snapshots. | Secret audit informant identity, unassigned project ledgers. |
| Worker | Own tasks, original submissions, disputes, attendance, equipment/PPE acknowledgments, lawful own earnings. | Other workers wages/credentials, sensitive commercial quotes and audits. |
| Subcontractor | Own contracted scope, personnel assignments, claims, retention, evidence and handover. | Mathmag direct employment payroll or another subcontractor files. |
| Client | Published project drawings, approvals, agreed budgets, acceptance, invoices, selected progress updates, handover/warranty. | Editable CAD, internal incidents, raw employee media not published and audit results. |
| Independent auditor | Allowed protected originals, append-only transaction audit, investigations, corrective action verification. | Changing primary transactional records or deciding operational payments. |

# 04. Project lifecycle and release gates

| Gate | Required proof | Prohibited bypass |
| --- | --- | --- |
| G1 / visit activated | Site date/time mutually agreed and project record opened. | Unqualified enquiry converted automatically to project. |
| G2 / architectural 3D | Client accepted specific 2D file revision. | 3D production or claims based on informal outdated drawings. |
| G3 / engineering chain | Department lead approval for Architectural -> Structural -> MEP -> Electrical -> QS. | Unreviewed source file passing to next stage. |
| G4 / client proposal | Lead QS technical approval, authorized management publication, exact acceptance version. | Client approval silently changing when budget/drawings revised. |
| G5 / approvals stage | Client acceptance verified, financial milestone satisfied or explicit eligible finance exception and separate Module 4 release. | Financial bypass alters ledger or erases outstanding debt. |
| G6 / contract service activation | Management-approved executed final contract, signed evidence, service entitlements, appointed PM where appropriate. | Client service selection treated as signed construction authorization. |
| G7 / mobilization | Required permits and NCA, verified milestone/exception, PM documented readiness and management physical-start release. | Construction simply because M4 conditionally closed or M5 was signed. |
| G8 / critical work hold | Relevant competent stage/safety professional and operational release as applicable. | GM financial override replacing technical approval. |
| G9 / variation work | Scope/technical feasibility, QS rate/schedule, Contracts document, manager offer and client exact acceptance. | Chargeable extra work authorized solely by supervisor. |
| G10 / completion | Technical certificates, PM completion, QS/Accounts reconciliation, management handover, client evidence. | Single handover flag clearing unresolved financial or warranty duty. |

# 05. Shared record architecture

Canonical identifiers and append-only source/evidence are the foundations. A single project reference follows all modules and company-wide finance; separate engagements, contracts and stage instances reference that stable project rather than cloning it.

| Domain | Minimum aggregate / entities | Key relationships |
| --- | --- | --- |
| Identity & mandates | User, Employee, RoleGrant, ProjectMembership, DelegationMandate, ActingAuthority | User -> granted role/scope; mandatable actions/time-limited deputies. |
| Client/Project | Client, Enquiry, SiteVisitBooking, Project, ServiceEngagement | One Project many service engagements, visits, modules, client access grants. |
| Design | SiteSurvey, DesignFileVersion, DisciplineTask, TechnicalReview, ClientApproval, DesignChange | Every approval references exact approved document version. |
| Commercial | ProposalVersion, Acceptance, ContractVersion, Signature, Variation | Each financial or work gate checks same acceptance/signed contract version. |
| Compliance | Obligation, Applicability, License, Permit, Certificate, ComplianceHold | Company standard + project applicability and regulator evidence. |
| People & execution | WorkerProfile, EmployerLink, Assignment, OriginalReport, Verification, Dispute | Original worker report separate from supervisor verification and PM resolution. |
| Procurement | Supplier, TrustedContact, BeneficiaryChange, Quote, Evaluation, PO, GRN, Invoice | Approved PO-version -> actual accepted GRN -> supplier invoice -> payment checks. |
| Stock/assets | StockBatch, Store, StockMovement, Asset, OperatorPermit, DailyInspection, FuelIssue | Custody chain, ownership/title, original worker reports, project costing. |
| Finance | GeneralLedgerEntry, ProjectCostLedger, Payment, Receipt, Advance, Reconciliation, Journal | No erasure of original financial posts; correcting journals link reversal refs. |
| Quality/audit | QualityFinding, SafetyHold, AuditEvent, AuditCase, CorrectiveAction, Evidence | Independent audit record append-only and case protection. |
| Closeout | Handover, SnagItem, Retention, WarrantyTerm, WarrantyClaim | Completion, client acceptance, financial close and warranty expiry separate. |

## 05.1 System-wide state envelope and integrity

Every workflow action stores id, parent/project/engagement, type, action, actorUserId, representedRole, authorizingMandateId, actionTimestamp, previousState, nextState, reasonCode, attachments, correlationId and source revisions.

Business state history and evidence attachments must be tamper-evident and non-deletable by ordinary admins. Personally identifying records need legally valid retention and access safeguards; immutable audit does not mean unrestricted public disclosure.

File versions use content hash, classification, owner, documentPurpose, supersedesVersionId, approvedBy, approvedAt and exact client publication grant. Never expose storage URL without server-side authorization.

Critical operation endpoints require MFA or step-up verification, replay/idempotency key, server-side authority check and transaction-level segregation of duties. Exceptions reference applicable policy rule.

Client-facing or worker-facing notifications are async, retriable and logged; original write transaction is authoritative even if a notification fails.

# 06. Cross-module service/event design

| Business event | Consumers / gate |
| --- | --- |
| SiteVisitScheduled | Create project entry and site brief task only after valid mutually agreed date. |
| SiteBriefTechnicallyReleased | Module 2 intake; versioned approved survey and assigned architectural lead. |
| Client2DApproved | Permit controlled 3D work for that exact design revision. |
| DisciplinePackageApproved | Release next technical discipline and maintain source references. |
| ProposalPublished / ProposalAccepted | Client portal accepted version and management verification queue. |
| PaymentVerified / FinanceExceptionApproved | Re-evaluate eligible financial stage gate without altering receivable balance. |
| Module4ReleaseAuthorized | Create statutory cases/issue sets per project obligations. |
| PermitRecorded / ComplianceHoldChanged | Update project readiness and Module 6 mobilization lock. |
| ContractExecuted / ServiceActivated | Enable only contracted dashboard/tools, planning-only Module 6 as applicable. |
| MobilizationAuthorized | Permit physical construction tasks only when all nonwaivable preconditions true. |
| WorkerReportSubmitted | Immediate manager/PM read visibility, separate supervisor verification task, audit. |
| SupplierBeneficiaryChanged | Flag affected pending payments; force trusted-contact revalidation/new authorization. |
| GRNAccepted / StockMovementVerified | Stock and accounts reconciliation of actual accepted quantities. |
| EquipmentSafetyRestricted / EquipmentCleared | Immediate targeted asset hold and competent technical documented release. |
| HandoverAuthorized / WarrantyCaseOpened | Start contract-defined warranty monitoring without wiping financial claims. |

# 07. Security, audit and operational resilience

Protected audit channel routes allegations involving the GM or a department head to independent auditor and nonconflicted owner/governance decision-maker; access logs also audited.

HR, auditor and customer data have partitioned confidentiality; least privilege applies at tenant, project, case, record type and individual file-level.

No transaction creator can approve all stages, no payable payee-change to unverified destination; no duplicate invoices/payroll periods, no hidden versions/stock balance edits.

Encrypted transport, encryption at rest, segregated key/secrets administration, backups, restore drills, retention schedule and offboarding revocation.

Offline site/mobile sync must display upload acknowledgment, preserve original local client submission id, prevent duplicates and never label not-yet-synced evidence as completed.

Alerts escalate based on project risk/severity/threshold; routine site operations continue while only affected unsafe assets/payments/work are restricted.

# 08. Master dashboard inventory

| Workspace | Core widgets / views |
| --- | --- |
| Executive / owner | Strategic cash and project portfolio, profitability by project, major contractual/statutory exposure, audit escalations. |
| General Manager | GM approvals and exceptions, department SLAs, unresolved safety, cash risk, projects exceeding cost/schedule thresholds. |
| Site/PM command | Site tasks, worker originals vs verification, stock flow, procurement, quality holds, asset utilization, client update queue. |
| Finance | AR/AP aging, receipts, verified payment batches, escrow-like advances, cash reconciliations, cost codes, payroll. |
| HR | Role/shift allocation, attendance exceptions, certification expiry, leave/discipline restricted cases. |
| Compliance / QA | Project obligations, permits/certificates expiry, open stage holds, nonconformity recurrence, corrective verification. |
| Independent auditor | Risk alerts, immutable records, evidence access logs, protected cases, finding aging and resolution validation. |
| Client | Personal project service scopes, approved designs, sign-offs, invoices, updates, handover and warranty claims. |

# 09. Build strategy and acceptance

| Wave | Objective | Deployment gates |
| --- | --- | --- |
| Foundation | Identity and authority, project/client model, versions and immutable audit, document storage. | Prove project isolation, owner vs GM access, delegated authority, backups and security. |
| M1-3 | Lead capture/booking, 2D/3D/engineering workflow, published proposal and finance acceptance. | Prove exact-version review, client access, release gates and Accounts reconciliation. |
| M4-5 | Application cases, professional certs, service contracts, signature, compliance holds. | Prove technical signature scope, NCA gate, service flexibility and no construction bypass. |
| M6 core | Worker portals, daily reports, stores, procurement, QA/safety, accounting commitments. | Prove independent worker evidence, 3-way matching, thresholds and material ownership. |
| M6 advanced | Equipment, supplier advances, subcontract claims, valuations, variation, handover/warranty. | Prove safety clearance, payee protection, finance forecast and distinct closeout stages. |
| M7 cross-cutting | Complete HR, audit, finance reporting, compliance, centralized QA and dashboards. | Prove auditor independence, legal restrictions, succession and operational resilience. |

Architecture freeze depends on confirmation of actual role holders, corporate signing mandates, approval limits, payroll/legal rules, accounting tax setup, project-specific statutory checklists, notification channels and required integration credentials. These are parameters to obtain, not permission to revisit the already selected business workflow.

# 10. Developer acceptance criteria (cross-module)

MAST-UAT-01. Customer intake cannot create active project without agreed site visit date.

MAST-UAT-02. Only a valid 2D acceptance enables 3D.

MAST-UAT-03. No engineering handover unless predecessor technically approved.

MAST-UAT-04. Client may not retrieve working editable CAD/ArchiCAD design files.

MAST-UAT-05. Client acceptance binds exact published proposal and financial revision.

MAST-UAT-06. Accounts manually initiates customer overdue reminders.

MAST-UAT-07. An authorized financial milestone exception does not change receivable ledger.

MAST-UAT-08. No professional stamp from unverified or expired qualified identity.

MAST-UAT-09. M4 conditional completion cannot remove construction NCA statutory lock.

MAST-UAT-10. Client service selection is not an executed contract.

MAST-UAT-11. Company signature requires approved final version and valid signatory authority.

MAST-UAT-12. Module 6 can open planning-only while physical execution is blocked.

MAST-UAT-13. Worker original evidence is instantly visible to PM/GM without supervisor gate.

MAST-UAT-14. Supervisor disagreement appends review and preserves original media.

MAST-UAT-15. Unrelated worker cannot see another worker compensation.

MAST-UAT-16. Supplier bank account change automatically holds affected pending payment.

MAST-UAT-17. Three-way match against accepted GRN quantity prevents duplicate payment.

MAST-UAT-18. Stock transit remains in transit until receiving Storekeeper independently accepts.

MAST-UAT-19. Client-owned stock movement blocked absent ownership entitlement/required client consent.

MAST-UAT-20. Equipment cannot be assigned to unqualified/expired operator.

MAST-UAT-21. Critical pre-use defect restricts affected equipment only.

MAST-UAT-22. Repairer cannot self-certify independent return-to-service safety clearance.

MAST-UAT-23. Fuel issue has equipment/site/meter/operator/custody evidence.

MAST-UAT-24. Serious stock losses trigger fair investigation; no automatic salary deduction.

MAST-UAT-25. A chargeable variation needs management-approved client accepted exact scope.

MAST-UAT-26. PM cannot publish confidential worker disputes to client portal.

MAST-UAT-27. Owner cannot bypass GM operational approvals except reserved governance powers.

MAST-UAT-28. GM-linked whistleblower case bypasses conflicted GM controls.

MAST-UAT-29. Management financial override never clears safety/technical/permit gate.

MAST-UAT-30. Physical completion, final account, formal client handover and warranty close remain independently trackable.

# 11. Source and version register

| Controlled file | Content |
| --- | --- |
| Module 01 v3 | Site Visit - addendum followed by full revised source. |
| Module 02 v3 | Planning - addendum followed by full revised source. |
| Module 03 v3 | Client Acceptance - addendum followed by full revised source. |
| Module 04 v3 | Approvals - addendum followed by full revised source. |
| Module 05 v3 | Contracts - addendum followed by full revised source. |
| Module 06 v3 | Construction - addendum followed by full revised source. |
| Module 07 v3 | Standalone authoritative central HR, Finance, Compliance, QA, Audit, IT and GM governance rule set. |
| Integration Guide 08 v3 | Screen inventory, modules/service interfaces, gates, technical tests and implementation configuration. |