MATHMAG BUILDERS LIMITED

# MODULE 07

# CENTRAL ADMINISTRATION, FINANCE & GOVERNANCE

HR  •  Finance  •  Compliance  •  Quality Assurance  •  Independent Audit  •  Company IT

Controlled V3 standalone governing specification | 25 October 2026

Plan better, build better.

# Design control

Module 7 is a continuous company-wide governance and enabling-services module. It operates alongside all Modules 1-6 and is not a seventh chronological project step. Its GM delegation and owner-reserved decisions override generic references to “Management” in older module documentation. User-approved technical and financial gates remain binding.

Previously selected Module 7 business rules below are retained without changing the individual approved policy choices. All legal and numerical thresholds require configured validation.

# 03  Module 7 — Central Administration

Module 7 is the company-wide control layer across all modules and projects. It contains Governance and Delegation, HR, Finance/Accounts, Compliance, Central QA, Independent Audit and Security/Administration. The selected design deliberately separates daily GM-led operations from owner-reserved governance and professionally independent sign-off.

## A. Governance and administrative leadership

## M7-G01  Owner vs General Manager

SELECTED RULE — Employed GM controls routine operations within a standing owner-approved delegation framework (confirmed Option B).

Required control and evidence: Owner receives cross-company audit and risk dashboards, governance proposals and matters explicitly reserved under governing instruments and approved delegation. No per-invoice, hiring, site or standard purchasing intervention.

## M7-G02  Department decisions and escalation

SELECTED RULE — Delegate HR, procurement, finance and project approvals to appropriate qualified heads within risk, project and spending matrices (confirmed Option B).

Required control and evidence: Enforce approval authority based on action type, location, source budget, cumulative thresholds, absence status and conflict-of-interest; no purchase splitting, retroactive self-approval or professional safety override.

## M7-G03  GM absence and deputy succession

SELECTED RULE — Preapproved qualified acting deputies activated through HR under documented limits without fresh owner signoff for each absence (confirmed Option B).

Required control and evidence: GM nominates succession, owner preapproves standing framework; HR verifies triggering condition, time-limited access and nonconflicted eligibility; owner receives notice, not routine decision queue.

## M7-G04  Emergency management quorum

SELECTED RULE — If no eligible acting deputy, preapproved Emergency Management Committee exercises collective restricted authority (confirmed policy).

Required control and evidence: HR activation, recorded attendance/quorum/recusals/votes, heightened consensus for elevated risk, time-bound scope, no owner-reserved decision powers, protected audit and owner notifications.

## M7-G05  Management dashboard and meeting decisions

SELECTED RULE — Single accountable company task/decision register with cross-project performance and closure verification (new selected Option B).

Required control and evidence: GM approves department plans/KPIs, management tasks and action owners; deadlines, evidence and independent report-back; elevated exceptions visible to governance. Meeting notes cannot substitute for transactional authorization.

## B. Human Resources and employee administration

## M7-H01  Staffing plan and recruitment

SELECTED RULE — Head proposes vacancy; HR verifies approved position/budget, credentials and fair selection; delegated management appoints (new selected Option B).

Required control and evidence: Track requisition, conflict disclosures, advert/referrals, structured shortlist, interviews and hiring decisions; protect applicant privacy; material/senior roles require higher delegated authorization.

## M7-H02  Employee onboarding and access

SELECTED RULE — HR verifies identity, contract and role, work eligibility and any professional licences; role-specific training and portal activation (new selected Option B).

Required control and evidence: Signed employment agreement, pay terms, statutory enrolment where applicable, emergency contacts with privacy controls, induction, PPE, supervisor and permitted sites; IT enables least privilege only after HR/authorized approval.

## M7-H03  Attendance, overtime and payroll input

SELECTED RULE — Employee-original attendance plus independent supervisor verification and separate payroll calculation/approval (existing; carried forward).

Required control and evidence: No overwrite of check-in/out timestamps; corrections separately requested and approved. Overtime requires explicit authorized policy/contract approval; evaluate labour law and entitlement. Payroll must not assume subcontractor workers are direct employees.

## M7-H04  Leave, shift, absence and replacement

SELECTED RULE — Employee-initiated requests and documented operational cover with HR entitlement checking and delegated approval (new selected Option B).

Required control and evidence: Annual/medical/emergency leave types, dates, supporting sensitive records with strict access, staffing conflict checks, holiday/overtime rules via verified local law, balanced leave ledger, escalating nonconflicted review for disputes.

## M7-H05  Performance reviews and development

SELECTED RULE — Role-specific evidence-based reviews, worker and manager responses, appeal route and improvement plans (confirmed principle, selected Option B).

Required control and evidence: Compare to assigned role and actual constraints; original work reports/verified output, quality and safety compliance, fair context (late materials, weather, design changes) and non-retaliation; performance score must not silently trigger wage deduction/discipline.

## M7-H06  Training, trade competency and credential expiry

SELECTED RULE — HR central training record with independent qualified verification and equipment/professional role restrictions (new selected Option B).

Required control and evidence: Mandatory training matrix per role/site, renewal reminders, training booking/attendance evidence, qualified signoff; expired mandatory licences block affected professional/operation activities only, not every unrelated task.

## M7-H07  Complaints, grievances and discipline

SELECTED RULE — Confidential HR cases, fair fact-finding, opportunity to respond, independent appeal and protected channels for GM/supervisor cases (new selected Option B).

Required control and evidence: Role-restricted evidence, due process per contracts/applicable Kenyan law, non-retaliation against reporters, no automatic penalties, independent auditor oversight for fraud/retaliation/implicated management, protected appeal separation.

## M7-H08  Employment changes and offboarding

SELECTED RULE — Documented contract variation, role transfer or exit; immediate risk-based access/asset recovery, final lawful balances and records (new selected Option B).

Required control and evidence: HR obtains authorization, tracks notices and legally required benefits, projects/worker assignments, PPE/assets, Accounts final payroll/advance settlement under law; revoke access and preserve original worker evidence even after departure.

## M7-H09  Payroll and worker advances

SELECTED RULE — Accounts independently calculates employee pay and verified recoveries, with separated delegated pay approval and payer controls (previously confirmed Option B).

Required control and evidence: Supports daily/weekly/monthly/piecework/fixed-task; employee visibility limited to own terms and statements; any pay advance/deduction governed by actual agreement and law; errors corrected transparently with versioned ledger.

## C. Finance, budgeting and commercial controls

## M7-F01  Chart of accounts and project finance

SELECTED RULE — Central company general ledger with project/job/cost-code subledgers and distinct commercial commitments (new selected Option B).

Required control and evidence: Separate project quoted budget, approved changes, PO commitment, accrued expense, actual expense, cash paid, receivable and recoverable advance; maintain multi-contract scope, tax categorization and traceable cost center dimensions.

## M7-F02  Budget approvals and variance management

SELECTED RULE — Management authorizes initial budget and material revisions; QS forecasts and Accounts validates actual finance (new selected Option B).

Required control and evidence: PM/QS plan cost-to-complete, requisitions checked against budget commitment and delegated thresholds; supported variation vs internal forecast distinguished; exceptions not silently added to client contract price.

## M7-F03  Client billing and debt collection

SELECTED RULE — Contract-specific milestone/schedule/verified-progress invoices with Accounts reconciliation and management-controlled credit decisions (confirmed Option B).

Required control and evidence: PM progress certificate and QS valuation when applicable; Accounts issues controlled invoice and posts independently verified payment. Financial reminder sending follows previous rule: Accounts manually controls timing, though overdue risk alerts may be automatic.

## M7-F04  Supplier payable control

SELECTED RULE — Approved supplier/master verification; valid award and PO, accepted GRN or contract-permitted advance stage, verified invoice and payment destination (confirmed Option B).

Required control and evidence: Prevent duplicates and invoice splitting; account changes require out-of-band verification and renewed approval of affected pending payments. Sensitive supplier bank details not exposed to ordinary site users.

## M7-F05  Supplier advances, shortage claims and recoveries

SELECTED RULE — Contract-permitted risk-screened prepayment with formal milestone offset and monitored recovery (confirmed Option B).

Required control and evidence: Track supplier default/notice, alternative sourcing, Contracts enforceable remedies, Accounts exposure, settlement vs accounting impairment, delegated financial approval and independent audit; apply precise payment/recovery rights from signed documents.

## M7-F06  Payment batch creation and disbursement

SELECTED RULE — Independent payable preparation, verification, authorization, secure payment initiation and separate post-payment reconciliation (new selected Option B).

Required control and evidence: Maker/checker/approver/payer rights cannot collapse into one person; payment file integrity, approved payee crosscheck just before release, duplicate detection, failed/reversed payments, transfer fees and bank references. No pay without valid verified destination.

## M7-F07  Petty cash, travel, expenses and staff imprests

SELECTED RULE — Controlled imprest/cashless-first approach with receipts, accountable limits, reimbursement review and timely settlement (new selected Option B).

Required control and evidence: Employee claim or authorized cash advance, manager verifies business purpose, Accounts checks policy/duplicate receipts and budget, delegated approval, reconciliation, repayment/approved lawful recovery of unsupported spending; review recurring patterns.

## M7-F08  Bank, mobile-money and cash reconciliation

SELECTED RULE — Accounts performs scheduled independent bank/M-Pesa reconciliation with investigation and controlled journal corrections (new selected Option B).

Required control and evidence: Import statements/read-only direct reconciliation where supported, map receipts/payments and fees, monitor unpresented/failed/duplicate transfers, require second-role signoff for reconciliation and material journals, audit unmatched transactions.

## M7-F09  Payroll authorization and statutory remittances

SELECTED RULE — HR controls authorized staff/terms; site verifies work; Accounts independently calculates and pays only authorized net pay (confirmed pattern, finalized Option B).

Required control and evidence: No payroll for unverified or duplicate worker records; applicable PAYE/pension/social-security and other payroll obligations configured from current rules; bank-beneficiary changes under same strong out-of-band safeguards.

## M7-F10  Tax/statutory filing and professional fees

SELECTED RULE — Central Compliance owns requirements calendar while Accounts prepares financial returns/payments and appropriately authorized professionals certify (new selected Option B).

Required control and evidence: Country/county/project tax and statutory requirements must be confirmed by responsible qualified advisers; never hard-code unverified rates or deadlines; keep returns, acknowledgments, receipts, corrections and escalation evidence.

## M7-F11  Financial period closing and reporting

SELECTED RULE — Accounts closes periods with reconciliations, aged balances, projects cost-to-complete and management review (new selected Option B).

Required control and evidence: Versioned management reports: cash and bank, payables, receivables, supplier advances, payroll, VAT/tax as applicable, budget vs actual, profitability, commitments, project exposures, write-offs and liabilities; closed periods changed only via controlled journal adjustment.

## M7-F12  Credit notes, refunds, settlements and write-offs

SELECTED RULE — Accounts independently calculates balance; Contracts verifies legal entitlement; delegated managers approve within limits (confirmed Option B).

Required control and evidence: Client/supplier credits require traceable invoice/contract basis and reverified beneficiary where paid; financial impairment recognized separately from legal waiver; high-risk audit oversight and GM escalation.

## M7-F13  Project final commercial reconciliation

SELECTED RULE — PM confirms physical completion; QS verifies variations and final account; Accounts confirms ledger, retentions and claims (new selected Option B).

Required control and evidence: Unresolved warranties/client debt/retention/defects remain open in separate registers. No off-book settlement; supplier and client ownership material closeout feeds commercial closeout but is distinct.

## D. Compliance and central quality assurance

## M7-C01  Statutory/professional obligations register

SELECTED RULE — Central qualified Compliance Officer maintains source-linked register of obligations, proof and renewal dates (confirmed Option B).

Required control and evidence: Qualified Leads own discipline requirements; Approvals Officer/PM run project submissions; automatic reminders, risk escalation and affected-activity restrictions where mandatory prerequisites missing; management cannot self-issue technical clearance.

## M7-C02  Independent compliance continuity

SELECTED RULE — GM appoints qualified Compliance Officer; predesignates competent deputies for HR activation; last-resort external backup preapproved (confirmed Option B).

Required control and evidence: Acting rights time-bounded, scoped and independently audited; external backup must receive least-privilege access and confidentiality terms, without requiring per-absence owner signoff.

## M7-C03  Regulatory change control

SELECTED RULE — Compliance monitors trusted official changes, qualified professionals assess applicability and effective date; PM/QS/Contracts assess each affected project (confirmed Option B).

Required control and evidence: Do not assume retroactivity. Mandatory affected work may be restricted; client variations negotiated where lawful, no unilateral charges. Unlock only after professional/safety/compliance clearance and authorized digital work release.

## M7-C04  Quality oversight and hold points

SELECTED RULE — Independent Central QA register for recurring construction defects, lot issues, nonconformances, investigations and preventive actions (confirmed Option B).

Required control and evidence: QA may impose narrow provisional serious-defect holds but cannot replace licensed professional signoff. Independent qualified lead confirms/resolves hold; PM implements, QS/Accounts track costs and source of legal liability.

## M7-C05  Supplier and material quality lot tracking

SELECTED RULE — QA tracks supplier lots from PO/GRN through stores, transfer and installation; unsafe or suspect lots quarantined (confirmed Option B).

Required control and evidence: Storekeeper physically isolates and blocks issuance; professionals test/clear or reject; Procurement pursues supplier remedies; affected installed work gets scoped professional assessment; Accounts adjusts credited cost only against verified documents.

## M7-C06  Corrective action verification and recurrence

SELECTED RULE — Every defect/incident creates accountable root-cause review and measurable corrective/preventive actions (confirmed Option B).

Required control and evidence: Technical Leads approve technical measures; independent competent verifier tests effectiveness; QA trends recurrence across sites; protected auditors verify high-risk financial/governance actions are truly closed.

## E. Independent audit, ethics and investigations

## M7-A01  Independent auditor appointment and protection

SELECTED RULE — Lead independent auditor has owner/governance-controlled appointment/removal, separate from unilateral GM operational control (confirmed Option B).

Required control and evidence: HR administers terms/resources, GM ensures cooperation, auditor retains protected read access and secured case evidence; no auditor may approve company spending they later audit as independent.

## M7-A02  Automated anomaly and risk analytics

SELECTED RULE — Risk-based monitoring for duplicate invoices, split purchases, beneficiary changes, suspicious journal entries and material diversion (confirmed Option B).

Required control and evidence: Alerts preserve allegation/evidence status, not guilt; compare cross-project procurement, material discrepancies, payroll and supplier master records; prioritize serious cases without assuming a flag proves fraud.

## M7-A03  Anonymous/identified whistleblower channel

SELECTED RULE — Protected confidential or anonymous intake with case reference, status updates and independent triage (confirmed Option B).

Required control and evidence: Separate GM-related cases from GM; restrict reporter identity and no automatic inference linking anonymous cases to staff identities. Anti-retaliation monitoring for known protected reporters without disclosure; independent appeal review.

## M7-A04  Finding resolution and independent closure

SELECTED RULE — Auditor records severity, findings/evidence; nonconflicted management assigns corrective owners, independent auditor verifies closure (confirmed Option B).

Required control and evidence: Critical/high issues escalated via protected governance channel, including owner when GM implicated; immutable documents, fair response opportunities, legal privileges/confidentiality, no secret suppression or self-closure.

## M7-A05  External reporting and legal constraints

SELECTED RULE — Independent legal/compliance assessment of mandatory authority notifications without implicated-management veto (confirmed Option B).

Required control and evidence: Record date, statutory trigger, notification authority, approvals where law permits, evidence and eventual response; no system requirement should enable illegal withholding of mandatory reports.

## F. Corporate documents, IT and information governance

## M7-I01  User roles, identity and access

SELECTED RULE — Central role + project scope + approval limit checks, with 2FA for sensitive actions and individual non-shared accounts (new selected Option B).

Required control and evidence: HR governs activation/deactivation; IT enforces least privilege; emergency time-limited privilege elevation separately approved and recorded; no shared supervisor/worker login; client isolated to own project; audit access independent.

## M7-I02  Confidential company document control

SELECTED RULE — Versioned, project/department-scoped files with formal issue sets, metadata and publication consent (new selected Option B).

Required control and evidence: Architectural source working files stay internal; contract, HR, payroll, technical certificates and protected cases access-restricted; client sees released PDFs/images only. Digital signatures must be legally appropriate, not counterfeit professional stamps.

## M7-I03  Communication and alerts

SELECTED RULE — Event-triggered task notifications for compliance, safety, inspections, overdue invoices and role assignments (new selected Option B).

Required control and evidence: Use SMS/WhatsApp/email/in-app only where permitted/configured; avoid exposing confidential details in notifications. Preserve manual Accounts discretion over CLIENT payment-reminder timing; do not auto-demand payment when not approved.

## M7-I04  Backup, recovery and tamper evidence

SELECTED RULE — Encrypted protected file storage, backups, disaster recovery drills, audit retention and secure restoration (new selected Option B).

Required control and evidence: Access/event logs tamper-evident; workers can correct by addendum not overwrite; files use virus scanning/content controls and versioning; data-retention/privacy and breach-response requirements set per applicable law and verified policy.

## M7-I05  Dashboards and company reporting

SELECTED RULE — Separate owner governance dashboard, GM operating cockpit, departmental task queues and PM project scorecards (new selected Option B).

Required control and evidence: Owner: portfolio profitability, cash, governance/risks, audit status without daily approval queue. GM: delivery, budgets, resources, exceptions. PM: site operations; Accounts: finance; HR: protected workforce; Audit: independent findings. KPI charts must use verified source transactions.

# 7.1 Cross-module authority interpretation

GOV-01 Governance: The owner retains reserved strategic powers and protected oversight, while the employed General Manager (GM) holds company-wide operational accountability. Owner access to reporting does not authorize routine operational interference.

GOV-02 Delegation: Department heads, Project Managers and designated officers may authorize decisions only within documented project, function, category, value and risk limits; above-limit or exceptional decisions go to GM. No employee may approve their own originating action.

GOV-03 Technical independence: Valid safety and professional certifications are performed by competent authorized persons; neither a GM nor a financial waiver can substitute for a mandatory technical/statutory clearance.

GOV-04 Evidence: Worker, junior designer, client, storekeeper, inspector, supplier and auditor original submissions are preserved with authorship, timestamp, linked versions and tamper-evident history. Review adds new records; it does not overwrite originals.

GOV-05 Segregation: Requests, verification, approval, payment, receipt and audit must be appropriately independent. Where team size makes perfect separation impractical, a documented compensating review by an independent qualified officer is mandatory.

GOV-06 Client access: Client portal content is limited to that client/project and expressly published revision; source design files, worker complaints, confidential pay, internal contracts and audit cases remain restricted.

GOV-07 Controls: Accounts verifies funds/beneficiaries and books actual transactions; QS values cost and forecasts; Contracts verifies commercial entitlements; Compliance oversees obligations; QA checks systemic quality; independent audit observes, investigates and independently verifies closure.

GOV-08 Exceptions and continuity: Documented financial/administrative exceptions may be decided by the authorized delegated manager or GM; there is no exception to mandatory law, safety, professional status or an already-required client acceptance. GM absence invokes only preapproved and HR-activated acting authority.

# 7.2 Management and audit dashboard expectations

GM operational inbox: delegated approvals, department performance, overdue controls, restricted equipment, financial exposure, statutory gates and incident response.

Owner oversight: high-level project margins/cash exposure, protected independent audit results, GM performance, strategic risks and owner-reserved resolutions; no routine payment approval queue.

Department heads: staff workload, qualification expiries, pending reviews and disciplinary access only within legal and role constraints.

Independent auditor: protected access to original immutable records, anomalies and case management, with management-involved cases escalated to non-conflicted owner/governance.

System administrators operate infrastructure and permissions under dual-control but cannot impersonate another staff member or silently change audit evidence.

# 7.3 Implementation and assurance

The full audit and functional testing matrix is documented in the Master Architecture and Integration Testing Guide. Modules 1-6 point to Module 7 policies for roles, finance, HR, records, security and audit. All client project routes remain configurable by contracted service, not by forcing all seven stages sequentially.